Scrum Daily Report
Evening Section
Tuesday 30th November 2021

Team Member	Planned Work	Executed Work
Fiona Anye	Design three (03) Input field elements (text, date, id card number)	Designed all three input field elements
Chi Claudette Mah	Update UI for Login and Add Navbar component	Updated UI for login and added navbar
Babi Beulah	Design five (05) email templates and write test for two (02)	Designed all five templates and wrote tests for two (05)
Ruth Vifieh	Design three (03) templates	Designed all three (03) templates
Nzo Daniel	Completed Login (UI, and logic)	Implemented Login( UI and logic)
Suh Edmond	Design UI and implement file upload feature	Come out with sprint for the week / Started the design of the dashboard